# Hackathon Workbook

# Vibe Coding Hackathon Workbook

Objective: Build a working MVP in 3 days using vibe coding tools

## How to use this

- Pick one product idea from the list here and stick to it.

- Follow Phase 1 → Phase 2 → Phase 3 in order.

- Use any stack: AI Studio / Bolt / Lovable / Replit / Emergent / etc.

- Focus on one strong end-to-end flow, not 20 scattered features.

## PHASE 1 - IDEATION

From vague idea to sharp MVP scope

### Step 1 - Product and user basics

1.1 Product one-liner

- Product name (working):
 __________________________

- One-liner (For X, I am building Y so they can Z):

 For ____________________, I am building ____________________ so they can ____________________.

1.2 Who is this for

- Primary user role:
 __________________________

- Where they use this (context):
 __________________________

- Top 3 pains today:

  - __________________________

  - __________________________

  - __________________________

1.3 MVP success for this hackathon

By the end of 3 days:

- A user should be able to:
 _________________________________________________________

- Simple success metric for the demo (one line):
 _________________________________________________________

### Step 2 - Deepen the problem with 5 Whys

2.1 Problem statement v0

Problem v0:
 _________________________________________________________

2.2 5 Whys table

| Why # | Question | Your answer |
| --- | --- | --- |
| 1 | Why is this a problem for your user? |  |
| 2 | Why does that happen right now? |  |
| 3 | Why haven’t existing tools solved this well? |  |
| 4 | Why is your user still stuck? |  |
| 5 | Why does solving this now matter for them? |  |

2.3 Final problem statement

Final problem statement:
 _________________________________________________________

This is the line you reuse in prompts, PRD, and demo.

### Step 3 - Competitor scan and AI feature analysis

Screenshots → AI analysis → features list.

3.1 Collect references

Pick 2–3 products closest to what you want to build.

- Take screenshots of key pages:

  - Pricing pages

  - Feature pages

  - Sample UI / dashboards

| Product / tool | Links or pages you checked | What they do well (2 points) | What frustrates users (2 points) |
| --- | --- | --- | --- |

3.2 AI feature extraction

Paste screenshots or text into your LLM:

“I am building a product similar to these tools: [brief description of each].
 Here are screenshots / notes from their feature and pricing pages.
 Extract all unique features into a table with columns:
 Feature | What it does | Why users care | Which tool(s) have it.
 Highlight any patterns and common ‘must have’ features.”

- Where you saved that table (doc / link / file):
 _________________________________________________________

Optional: Mark potential differentiators now with a ⭐ in that table.

### Step 4 - MVP scope with MoSCoW (core vs differentiators)

4.1 Feature dump

List everything from your head + AI feature table:

- ________________________________

- ________________________________

- ________________________________

- ________________________________

4.2 MoSCoW prioritisation

Use this table and mark differentiators with a ⭐ in the name if needed.

| Feature | M (Must) | S (Should) | C (Could) | W (Won't now) | Differentiator? (⭐ / -) | Why you placed it here |
| --- | --- | --- | --- | --- | --- | --- |
|  | ☐ | ☐ | ☐ | ☐ |  |  |
|  | ☐ | ☐ | ☐ | ☐ |  |  |
|  | ☐ | ☐ | ☐ | ☐ |  |  |

Guidance:

- Must: Without it, product fails its main promise.

- Should: Strongly expected, but can live without for v1.

- Could: Candy. Only if time remains.

- Won’t: Explicitly not in this 3-day build.

4.3 Final MVP scope for the hackathon

- Single Must-have flow you commit to ship:
 _________________________________________________________

- Up to 2 Should-haves:

  - _____________________________

  - _____________________________

- Features you park deliberately (for later):

  - _____________________________

  - _____________________________

### PHASE 1 - END CHECKLIST

- Final problem statement is clear

- Primary user and context defined

- Competitor screenshots + feature table done

- Features prioritised with MoSCoW

- One must-have flow + up to 2 should-haves locked

## PHASE 2 - BUILDING

Architecture, PRD, starting prompt, and first build

### Step 5 - Architecture: screens, flows, data, backend

5.1 Big picture architecture

- Front-end (what the user sees and clicks):
 Screens: ______________________________________________

- Back-end / automations (what runs behind the scenes):
 Workflows / services: _________________________________

- Data store (where data lives):
 Sheets / DB / built-in storage: _______________________

- External APIs / services (if any):
 Email / AI models / webhooks / others: ________________

5.2 Screens & actions table

| Screen name | Who uses it | Key actions (buttons / flows) | Data needed / shown |
| --- | --- | --- | --- |
| e.g. Task Dashboard | Logged-in user | Create task, update status, mark done | Task title, due date, status, assignee |

### Step 6 - PRD with AI

Ask Claude to create a proper PRD.

6.1 PRD prompt

Use this in your LLM:

“You are a senior product manager.
 I want to build an MVP in a no-code / vibe coding tool.

Problem statement:
 [Paste from Step 2.3]

Target user and top 3 pains:
 [Paste from Step 1.2].

Prioritised features using MoSCoW (mark differentiators with ⭐):
 [Paste your table].

Architecture draft:

- Front-end screens: [list]

- Back-end workflows / automations: [list]

- Data store: [sheet / DB + important fields]

- External services / APIs: [list]

Tasks:

- Write a concise PRD with: Goal, Users, Scope (Must + chosen Shoulds), Out of Scope, Core user flows, Data model (main tables and fields), Non-functional constraints.

- Write a step-by-step build plan for a vibe coding tool.”

6.2 Capture your PRD

- PRD location (doc / link / notes):
 _________________________________________________________

- Two key flows to build first:

  - _____________________________

  - _____________________________

### Step 7 - Platform optimisation: convert PRD into a starting prompt

Bolt.new best practices → single starting prompt

https://support.bolt.new/building/build-your-first-app.

7.1 Collect platform guidelines

- Chosen tool (Bolt / Lovable / Replit / etc.):
 _____________________________

- Link or notes from its “best practices” / docs:
 _________________________________________________________

7.2 Starting prompt generator

Use your LLM again:

“Here is my PRD:
 [Paste PRD]

Here are best practices / docs for [tool name]:
 [Paste key points or link + summary].

Rewrite this PRD as one single starting prompt optimised for [tool name].

- Use the tool’s recommended format.

- Include entities, screens, data model, and must-have flow.

- Keep it copy-paste ready for the builder.”

7.3 Final starting prompt

- Paste your tool-specific starting prompt here or link it:

 _________________________________________________________

### Step 8 - Day 1 & Day 2 build execution

Day 1 - Outcome

- Complete Phase 1

- Complete Steps 5, 6, 7

- Have a PRD + starting prompt ready

Day 1 checklist:

- Ideation done and frozen

- Architecture sketched

- PRD written

- Tool-specific starting prompt ready

Day 2 - Build the first version

In your chosen tool:

- Create a new project.

- Paste the starting prompt and generate the first version.

- Set up core data model (tables / collections / sheets).

- Ensure the must-have flow is present.

- If parts are missing, use targeted prompts to:

  - Add missing screens

  - Fix obvious UI gaps

  - Align flows with PRD

Day 2 checklist:

- Project created in tool

- First build generated from starting prompt

- Data model exists

- Must-have flow runs at least once end-to-end (even if rough)

### OPTIONAL SECTION - GITHUB FOR BACKUP & COLLAB

(Use only if your team wants shared code)

Goal:
Keep your code in one place and let everyone update it.

This is a simple path: one main branch, small commits, no complex Git.

Step G1 - One repo per team

- One teammate goes to github.com → New repository.

- Name it: aiap-<cohort>-<team-name> or similar.

- Visibility: Private is fine.

- Click Create repository.

Step G2 - Add collaborators

- In the repo, go to Settings → Collaborators.

- Add your teammates by GitHub username or email.

- Give them Write access.

Now everyone can open the same repo.

Step G3 - Simple “back code and collaborate” workflow

Use this pattern during the hackathon:

- One person is Code Owner for the repo.

- Others send code snippets or files to Code Owner (from Bolt / editor export).

- Code Owner:

  - Pulls latest code from GitHub (if using Git) or edits in web UI.

  - Pastes / uploads updated files.

  - Clicks Commit with a clear message:

    - “Add itinerary screen”

    - “Fix activity edit flow”

Repeat this whenever a feature is stable.

Team rules (keep it simple):

- Only commit working code.

- One person commits at a time.

- If something breaks, Code Owner reverts last change or fixes and commits again.

- Github Guide for additional information : GitHub Guide 101

### PHASE 2 - END CHECKLIST

- Architecture clear and documented

- PRD complete

- Tool-optimised starting prompt created

- First build live with must-have flow in place

- Backup on github

## PHASE 3 - BACKEND, AUTOMATIONS, ITERATION & DEMO

Database implementation, CRUD, testing, and enhancement.

### Step 9 - Database and CRUD

9.1 Data design

- Primary entities (e.g. Tasks, Projects, Users):

  - __________________________

  - __________________________

For each, define:

- Table / collection name: __________________________

- Fields:
 _________________________________________________________

9.2 CRUD checklist

For each core entity, check if you support:

| Entity | Create | Read / list | Update | Delete | Notes / gaps |
| --- | --- | --- | --- | --- | --- |
|  | ☐ | ☐ | ☐ | ☐ |  |
|  | ☐ | ☐ | ☐ | ☐ |  |

If any box is unchecked:

- Write a prompt to your tool / LLM:


 “Enable full CRUD for [entity] in my app.
 Add screens / actions for [missing operations].
 Keep UX consistent with existing screens.”

### Step 10 - Automations and AI enhancements

This covers things like AI Task Breakdown, notifications, etc.

10.1 Backend & automations table

| Trigger (event) | Tool / service | What should happen |
| --- | --- | --- |
| User signs up / first login | e.g. n8n / built-in | Create user record, send welcome email, log to sheet |
| User creates a main item |  | Save item, optionally run AI Task Breakdown |
| User completes a workflow |  | Send summary email / notification / log to history |

Fill this for your product:

| Trigger (event) | Tool / service | What should happen |
| --- | --- | --- |

10.2 Optional “wow” AI feature

Pick one small enhancement (example: AI Task Breakdown):

- Feature name:
 _________________________________________________________

- What it does in one line:
 _________________________________________________________

- Prompt or config notes for it:
 _________________________________________________________

### Step 11 - Testing and iteration loop

test → see missing edit/delete → prompt → fix → retest.

11.1 Scenario test script

Define one realistic scenario:

“User type [X] wants to [goal].
 They will go through: [screen 1] → [screen 2] → [screen 3] → done.”

Describe it:

_________________________________________________________

11.2 Bug and gap log

While testing, log issues:

| # | What broke / missing (issue) | Where (screen / flow) | Prompt you used to fix it | Fixed? (Y/N) |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |

Cycle:

- Run the scenario end-to-end.

- Write down each issue.

- Use targeted prompts to the builder to fix.

- Retest.

11.3 Stability checklist

- Must-have flow works start to finish at least twice in a row

- No obvious dead buttons or dead-end screens

- CRUD works for main entities

- Key automation(s) fire as expected

### Step 12 - Demo and reflection

12.1 Demo script (3–5 mins)

Fill this and use it as your narration:

- User and problem:
 “Our product is for ____________________ who struggle with ____________________.”

- What you built:
 “In 3 days, we built ____________________ so they can ____________________.”

- Live walkthrough:

  - Start from entry point.

  - Run the must-have flow end-to-end.

  - Show the one wow AI/automation detail.

- Close:

  - “Next, we plan to ____________________.”

Demo checklist

- Clear entry path (login or shared URL)

- Must-have flow runs live without hidden setup

- Wow feature works on demo data

12.2 Reflection after the hackathon

- What users / judges liked most:
 _________________________________________________________

- One product / design choice that worked well:
 _________________________________________________________

- Top 3 issues you noticed:

  - __________________________

  - __________________________

  - __________________________

- Next 7-day plan:

  - Improve stability and UX

  - Add 1–2 parked features

  - Test with 3–5 real users

  - Clean PRD and architecture for v2

## Resources

- Pitch Deck Template: AIAP : Pitch Deck Template

- Product Ideas: Product Ideas for Accelerator

- Loom for recording: https://www.loom.com/

How to Submit Your Project

### Step 1: Open the Project Submission Portal

Visit the portal below:

AI Accelerator Hackathon Portal

### Step 2: Navigate to the Submission Page

- Log in to the portal

- Click on the "Submit Project" tab at the top of the page

- Review the submission requirements listed on the page

### Step 3: Keep These Ready Before Submitting

Make sure you have the following:

✅ Live product link
 ✅ 2–3 minute Loom walkthrough video
 ✅ Pitch deck (using the provided template)
 ✅ Team details

### Step 4: Submit Your Project

- Click on "Open Submission Form"

- Fill in all the required details

- Submit the form

### Important

⚠️ Project submissions will be accepted only through the Project Submission Portal.

⚠️ Submissions shared in WhatsApp groups, emails, or any other channel will not be considered valid.

⚠️ Ensure all details are entered correctly before submitting, as the submitted information will be used for evaluation.

# Example

# Sample Filled Workbook

Example Idea: Travel Itinerary Planner

## PHASE 1 - IDEATION (Example)

### Step 1 - Product and user basics

1.1 Product one-liner

- Product name:
 TripThreads

- One-liner:
 For busy young professionals, TripThreads is a simple travel planner so they can organize day-wise itineraries in one place without messy spreadsheets and notes.

1.2 Who is this for

- Primary user role:
 25-35 year old working professional who travels 1-3 times a year.

- Context:
 Plans short trips (3-7 days) with friends or partner, usually on weekends or holidays, using multiple apps and random links.

- Top 3 pains today:

  - Plans scattered across WhatsApp, screenshots, Notes, Maps.

  - Hard to see a clear day-wise plan and time clashes.

  - Last minute confusion on bookings, timings, and what is confirmed.

1.3 MVP success for this hackathon

By the end of 3 days:

- A user should be able to:
 Create a trip, add day-wise activities with time and location, and view the full itinerary in one simple timeline.

- Simple success metric:
 User completes one 3-day trip plan with at least 3 activities per day, without getting stuck.

### Step 2 - Deepen the problem with 5 Whys

2.1 Problem statement v0

People planning trips struggle to keep their itinerary organized.

2.2 5 Whys table (filled)

| Why # | Question | Answer |
| --- | --- | --- |
| 1 | Why is this a problem for your user? | They feel stressed and confused before and during the trip. |
| 2 | Why does that happen right now? | Information is split across chats, screenshots, booking emails, and random notes. |
| 3 | Why haven’t existing tools solved this well? | Most tools are either too complex or focused on bookings, not on simple day-wise plans. |
| 4 | Why is your user still stuck? | Setting up existing trip planners feels heavy, so they fall back to WhatsApp and Notes. |
| 5 | Why does solving this now matter for them? | They want stress-free trips and to feel in control without spending hours planning. |

2.3 Final problem statement

Busy young professionals feel stressed before trips because their plans are scattered across multiple apps, and existing tools are too heavy for quick, simple day-wise itineraries.

### Step 3 - Competitor scan and AI feature analysis

3.1 Reference products

| Product / tool | Links / pages checked | What they do well | What frustrates users |
| --- | --- | --- | --- |
| Google Travel | Search + “Trips” itinerary pages | Auto imports bookings, shows map and day split | Not easy to manually plan custom day blocks |
| TripIt | Itinerary from email confirmations | Auto-parses emails, central trip timeline | Focused on bookings, less on custom activities |
| Notion templates | Free trip planning templates | Flexible, can add anything | Too manual, takes effort to set up and maintain |

3.2 AI feature extraction (summary)

Example AI feature table output (compressed):

| Feature | What it does | Why users care | Tools |
| --- | --- | --- | --- |
| Trip overview | Shows trip dates and destination | Quick snapshot of the whole trip | All |
| Day-wise schedule | Activities listed per day | Helps avoid clashes and confusion | All |
| Booking details | Stores flights, hotels, references | One place to check confirmations | All |
| Map view | Activities on a map | Understand distance between plans | Some |
| Email import | Reads booking emails | Saves manual typing | TripIt |

Key pattern:

- Every tool has trip overview and day-wise schedule.

- Differentiators: email import, deep map integration.

- For MVP, focus on clean day-wise planning, not automation.

### Step 4 - MVP scope with MoSCoW

4.1 Feature dump

Raw ideas:

- Create trip with title, location, dates.

- Add days automatically between start and end dates.

- Add activities with time, title, notes, and basic location text.

- Simple day-wise list view.

- Edit and delete activities.

- Mark activities as “must do” or “optional”.

- Basic AI: suggest 3 activities per day based on city and theme.

- Share read-only link of itinerary.

- Export to PDF.

- Map view with pins.

- Attach booking references (PNR, hotel confirmation).

4.2 MoSCoW table (filled)

| Feature | M | S | C | W | Differentiator? | Why here |
| --- | --- | --- | --- | --- | --- | --- |
| Create trip (title, destination, dates) | ☑ | ☐ | ☐ | ☐ | - | Without trip object, nothing else makes sense. |
| Auto-generate days between start/end dates | ☑ | ☐ | ☐ | ☐ | - | Core to “itinerary” experience. |
| Add activities (time, title, notes) | ☑ | ☐ | ☐ | ☐ | - | Heart of the planner. |
| View schedule day-wise | ☑ | ☐ | ☐ | ☐ | - | Users need a clear daily plan. |
| Edit/delete activities | ☑ | ☐ | ☐ | ☐ | - | Basic CRUD, otherwise app frustrates users. |
| Mark activities as must-do / optional | ☐ | ☑ | ☐ | ☐ | - | Nice clarity, but not core. |
| AI suggestion: 3 activities per day | ☐ | ☑ | ☐ | ☐ | ⭐ | Differentiator, but secondary to base planner. |
| Share read-only link | ☐ | ☑ | ☐ | ☐ | - | People travel with others, sharing is important. |
| Export to PDF | ☐ | ☐ | ☑ | ☐ | - | Nice to have for offline use. |
| Map view | ☐ | ☐ | ☑ | ☐ | - | Useful, but not needed for first demo. |
| Attach booking references | ☐ | ☐ | ☑ | ☐ | - | Useful, can come after base flow. |
| Email import (auto from inbox) | ☐ | ☐ | ☐ | ☑ | - | Heavy build, not needed for hackathon MVP. |

4.3 Final MVP scope for the hackathon

- Must-have flow:
 User creates a trip, days auto-generate, user adds and edits activities per day, and sees a clean day-wise itinerary.

- Should-haves (max 2):

  - Mark activities as must-do or optional.

  - AI suggestion that proposes 3 activities per day for a given city and theme.

- Parked features:

  - Export to PDF.

  - Map view.

  - Attach booking references.

  - Email import.

## PHASE 2 - BUILDING (Example)

### Step 5 - Architecture: screens, flows, data, backend

5.1 Big picture architecture

- Front-end:

  - Trip list screen.

  - Trip detail screen (day-wise view).

  - Activity editor modal or page.

- Back-end / automations:

  - API to create/read/update/delete trips and activities.

  - AI endpoint to generate activity suggestions.

- Data store:

  - Supabase with tables: users, trips, days, activities.

- External services:

  - OpenAI API for activity suggestions.

5.2 Screens & actions table

| Screen name | Who uses it | Key actions | Data shown |
| --- | --- | --- | --- |
| Trip List | Logged-in user | Create new trip, open existing trip | Trip title, destination, dates |
| Trip Detail | Logged-in user | View days, add activity, edit, delete | Days with activities |
| Activity Editor | Logged-in user | Add/edit time, title, notes, must/optional flag | Activity fields for one day |
| AI Suggestions UI | Logged-in user | Ask AI for suggestions, accept into itinerary | Suggested activities list |

### Step 6 - PRD with AI (example output summary)

Goal:
 Help busy professionals create and manage simple day-wise itineraries for trips in under 10 minutes.

Users:
 Primary: 25-35 year old working professionals, planning 3-7 day trips.

Scope (M + selected S):

- Create and manage trips with destination and dates.

- Auto-generate days for each trip.

- Add, edit, and delete activities per day.

- Mark activities as must-do or optional.

- View full itinerary in a clean day-wise layout.

- AI suggests 3 activities per day for a city and theme.

- Share read-only link of itinerary.

Out of scope (for hackathon):

- Map view with pins.

- Email import.

- Complex collaboration.

Core flows:

- Create trip → auto days → add activities.

- Edit activity.

- Delete activity.

- AI suggest → pick items → add to day.

Data model (main entities):

- Trip: id, user_id, title, destination, start_date, end_date.

- Day: id, trip_id, date, index.

- Activity: id, day_id, start_time, title, notes, priority, created_at.

(For the learner, the PRD comes from the actual LLM, this is just a sample.)

### Step 7 - Platform optimisation: starting prompt for Bolt

Chosen tool: Bolt + Supabase + OpenAI.

Sample starting prompt (ready to paste into Bolt)

Build a responsive web app called “TripThreads” for planning travel itineraries.
 Users sign in and manage trips.
 A Trip has: title, destination (city name), start_date, end_date.
 When a new trip is created, auto-generate Day records for each date between start_date and end_date.

Screens:

- Trip List: show all trips for the logged-in user in cards with title, destination, dates, and a button to open trip.

- Trip Detail: show the trip summary on top, and then a column for each day in order. Inside each day, show a list of activities.

- Activity Editor: modal or panel to add/edit an activity with fields: start_time (HH:MM), title, notes, priority (must-do or optional).

A Day has: id, trip_id, date, index.
 An Activity has: id, day_id, start_time, title, notes, priority.

Core flows:

- Create trip → auto-generate days.

- Add/edit/delete activities under each day.

- Mark priority as “must-do” or “optional”.

Add an “Ask AI for ideas” button in Trip Detail.
 When clicked, open a panel where the user enters: city, trip theme (e.g. food, culture, adventure), and day index.
 Call OpenAI API and return 3 suggested activities with title and short description.
 Let the user select suggestions to add directly as new activities on that day.

Use Supabase for auth and database.
 Focus on a clean, simple layout.

### Step 8 - Day 1 & Day 2 execution (example outcome)

End of Day 1 (for learner):

- Ideation completed.

- Architecture sketched.

- PRD created in a doc.

- Starting prompt for Bolt ready.

End of Day 2 (for learner):

- Bolt project created.

- Supabase tables set up.

- Trip List and Trip Detail screens working.

- Can create a trip, see days, and manually add/edit/delete activities.

## PHASE 3 - BACKEND, AUTOMATIONS, DEMO (Example)

### Step 9 - Database and CRUD

Primary entities:

- trips

  - id

  - user_id

  - title

  - destination

  - start_date

  - end_date

- days

  - id

  - trip_id

  - date

  - index

- activities

  - id

  - day_id

  - start_time

  - title

  - notes

  - priority

CRUD coverage

| Entity | Create | Read | Update | Delete | Notes |
| --- | --- | --- | --- | --- | --- |
| trips | ☑ | ☑ | ☑ | ☑ | Done via Trip List and editor |
| days | ☑ | ☑ | ☐ | ☐ | Auto-create, no edit needed now |
| activities | ☑ | ☑ | ☑ | ☑ | Edit/delete from Trip Detail |

Gap identified:

- No need to edit days in MVP, so left as is.

### Step 10 - Automations and AI enhancements

Backend & automations

| Trigger (event) | Tool / service | What should happen |
| --- | --- | --- |
| New trip created | Bolt + DB | Insert trip, auto-generate days between start and end dates |
| “Ask AI for ideas” button clicked | OpenAI | Send city, theme, and day index, get 3 suggestions, show to user |
| User confirms selected suggestions | Bolt + DB | Insert each chosen suggestion as a new activity for that day |

Wow AI feature (example)

- Name: AI Day Planner

- What it does: Suggests 3 activities tailored to city and theme for a chosen day.

- Prompt idea:


 “Suggest 3 short, practical activities in [city] for a [theme] trip. Each suggestion must fit into a half-day and be easy for young professionals. Return as JSON: title, short_description.”

### Step 11 - Testing and iteration loop

Scenario test

A user is planning a 4-day trip to Goa with a “chill and food” theme. They should be able to create the trip, see 4 days generated, manually add breakfast and beach slots, and then ask AI for ideas for Day 2 and add them.

Bug/gap log (sample)

| # | Issue | Where | Prompt used to fix | Fixed? |
| --- | --- | --- | --- | --- |
| 1 | Activities not sorted by time | Trip Detail | “Sort activities in each day column by start_time ascending.” | Y |
| 2 | Priority tag not visible in list | Trip Detail | “Show priority as a colored label next to title.” | Y |
| 3 | AI suggestions panel closes on error | AI Suggestions UI | “Handle errors gracefully and show error message instead.” | Y |

Stability checklist

- Must-have flow works twice in a row without breaking.

- Activities save correctly.

- AI suggestions add activities correctly or fail gracefully.

### Step 12 - Demo and reflection

Demo script

- User and problem:
 “TripThreads is for busy young professionals who feel stressed planning trips because their plans are scattered across chats and notes.”

- What was built:
 “Built a simple web app where you can create a trip, generate days automatically, and plan a clean day-wise itinerary.”

- Live walkthrough:

  - Show trip creation for “Goa, 4 days”.

  - Show days generated.

  - Add a few manual activities.

  - Hit “Ask AI for ideas” for Day 2, add suggestions to the itinerary.

  - Scroll the full plan.

- Close:
 “Next step is to add map view and better sharing, but even today you can plan a full trip in under 10 minutes.”

Reflection (example)

- What worked:

  - Users liked the clean day-wise view and AI ideas button.

- Issues:

  - Some confusion on how to edit trip dates.

- Next 7-day plan:

  - Add map view and simple sharing link.

  - Improve onboarding copy for first-time users.